**Project Documentation: Migration & Travel Support Website**

#### **Group Members**

1. **Asika, Chinedu**
2. **Ibhagbosoria, Blessing Eboselume**
3. **Ikedionwu, Valentine Somtoo**
4. **Nweke, Charles Ifeanyichukwu**

**Objectives and Purpose**

The purpose of this website is to provide comprehensive services related to migration, travel, and related activities. These include:

* Migration assistance.
* Travel and visa support.
* Food and wine tours for cultural exploration.
* English language test coaching for CELPIP, IELTS, TOEFL, and other migration purposes.
* Facilitating smooth travel and settlement processes for clients worldwide.

The website will serve as an informational and interactive platform where users can learn about our services, contact us, and book tours or coaching sessions.

**Project Structure and Design Goals**

The website comprises **five pages**:

* **Home Page:** Overview of services and main attractions.
* **About Us:** Information about the team and organizational mission.
* **Pricing:** Detailed information about service costs.
* **Team:** Profiles of group members and their roles.
* **Contact Us:** A form for inquiries and a map for the physical office location.

**Design Goals**:

* Ensure a responsive design with a seamless user experience across devices.
* Implement modern, visually appealing layouts using HTML5 and CSS.
* Incorporate transitions and transformations to enhance interactivity.

**Milestones and Deadlines**

|  |  |  |
| --- | --- | --- |
| Milestone | Task Description | Deadline |
| Initial Planning | Define objectives, team roles, and site structure. | 26th November, 2024 |
| Wireframes and Mockups | Create page layouts and design concepts. | 28th November, 2024 |
| Development - Phase 1 | Code the Home and About Us pages. | 5th December, 2024 |
| Development - Phase 2 | Code Pricing, Team, and Contact Us pages. | 5th December, 2024 |
| Testing and Debugging | Test for responsiveness, accessibility, and usability. | 6th December, 2024 |
| Deployment | Host the website and provide access. | 9th December, 2024 |

**Roles and Responsibilities**

|  |  |  |
| --- | --- | --- |
| Team Member | Role | Responsibilities |
| **Asika, Chinedu** | Content Strategist & Developer | Write and organize all page content and Pricing page. |
| **Ibhagbosoria, Blessing Eboselume** | Tester, Deployment Specialist & Developer | Test site responsiveness, manage deployment, and Contact Us page. |
| **Ikedionwu, Valentine Somtoo** | Project Manager & Developer | Oversee project progress and develop the team page. |
| **Nweke, Charles Ifeanyichukwu** | Frontend Developer | Develop and style the Home and About Us pages. |

**Hosting Requirements**

**Server Specifications**:

* **Type:** Shared Hosting.
* **Operating System:** Linux.
* **Minimum Requirements:**
  + PHP 7.4+ support (if forms require server-side processing).
  + 2 GB storage and 50 GB monthly bandwidth.
  + Support for secure SSL connections.

**Deployment Procedures**:

1. Acquire a domain and hosting plan.
2. Upload website files via FTP or a control panel.
3. Test the website on the server and resolve any hosting-specific issues.
4. Verify responsiveness and browser compatibility.
5. Launch the website publicly.

**Project Scope**

This project demonstrates the ability to:

* Create a responsive website using HTML and CSS.
* Address the specific needs of users in migration and travel contexts.
* Deliver a professional, visually appealing platform that meets client and organizational goals.